- PoliStaff Test Plan and Execution Record

Execution date: 6 October 2026. Unit suite: 1 test and 1 assertion passed; the only test is the Laravel ExampleTest and does not cover PoliStaff business rules. Full suite: 116 tests (84 passed, 25 failed, 7 errors). Focused activity, attendance, finance and PoliMart run: 68 tests (48 passed, 15 failed, 5 errors). The focused run overlaps the full suite and is not additive.

Runs use PHPUnit with an in-memory SQLite database and the array mailer; production records were not changed. Failures include tests that still expect earlier roles or workflows, while five upload-related test errors require investigation. A read-only published-site smoke check rendered the main module pages without a visible server error; no live actions were submitted.

The UTP and ITP execution results below distinguish implemented automated coverage from planned cases that are not yet implemented or individually reported. UAT execution fields remain blank until a tester completes each scenario with synthetic accounts and test data. The activity QR was not verified live because the scheduled event had not started during the smoke check.

| UNIT TESTING PLAN (UTP) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| No. | Test Case Name | Test Procedure | Pre- condition | Expected Result | Tester | Result (Pass / Failure) |
| 1. | Unit suite execution baseline | Run `php artisan test tests/Unit`. | PHPUnit test configuration; SQLite in memory. | Suite completes successfully. Current coverage is limited to the framework ExampleTest. | Automated PHPUnit | PASS: 1 test, 1 assertion; no PoliStaff-specific unit test. |
| 2. | Role and permission rules | Add isolated tests for allowed and denied Staff, Treasurer and Admin abilities. | Synthetic users for each role. | Only the intended role can perform each protected action. | Automated PHPUnit | NOT IMPLEMENTED / NOT RUN |
| 3. | Activity registration window | Test registration before opening, within the window, after closing and at capacity. | Approved activity with configured dates and participant limit. | Registration follows the configured time window and capacity rules. | Automated PHPUnit | NOT IMPLEMENTED / NOT RUN |
| 4. | Activity attendance window | Test `attendanceIsOpen` before start, during the event, after end and without an active QR token. | Approved activity with start/end times and token variants. | Attendance opens only for an approved activity with an active token during the event. | Automated PHPUnit | NOT IMPLEMENTED / NOT RUN |
| 5. | Registration and duplicate attendance | Test registered, waitlisted and cancelled participant states and duplicate attendance. | Synthetic activity and participant records. | Capacity and participant states remain consistent; attendance is recorded once. | Automated PHPUnit | NOT IMPLEMENTED / NOT RUN |
| 6. | Fee payment validation and allocation | Test amount, selected period and oldest-unpaid-bill allocation, including partial bills. | Synthetic member bills with different statuses. | Invalid input is rejected and valid payments use the configured allocation rule. | Automated PHPUnit | NOT IMPLEMENTED / NOT RUN |
| 7. | Payment evidence validation | Test file type/size limits, resubmission and private-file access. | Synthetic files and private test storage. | Valid evidence is private; invalid evidence is rejected; unauthorized downloads are denied. | Automated PHPUnit | NOT IMPLEMENTED / NOT RUN |
| 8. | Expense claim validation and transitions | Test required fields, receipt validation and permitted status transitions. | Synthetic claim and test receipt. | Invalid claims are rejected and each review step requires the correct prior status. | Automated PHPUnit | NOT IMPLEMENTED / NOT RUN |
| 9. | Donation and PoliMart rules | Test donation amount limits and balance checks; test order stock and expiry transitions. | Synthetic donation, fund balance, listing stock and order. | Donation limits and order/stock status rules remain consistent. | Automated PHPUnit | NOT IMPLEMENTED / NOT RUN |

Execution note: the Unit suite currently contains only the framework ExampleTest. Feature-suite totals are aggregate results; do not interpret an aggregate pass count as proof that every listed scenario passed.

- Integration Testing Plan (ITP)

This section covers interactions across PoliStaff pages, roles, services and persisted data. Run the cases with synthetic fixtures and the isolated PHPUnit database. Live delivery, device camera access, QR scanning and production payment flows require separate UAT evidence.

Open finding from code review: the activity verification route still allows Admin although the workflow assigns that step to Treasurer. An automated regression test must confirm that Admin receives 403 after the authorization guard is fixed.

| INTEGRATION TESTING PLAN (ITP) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| No. | Test Case Name | Test Procedure | Pre- condition | Expected Result | Tester | Result (Pass / Failure) |
| 1. | Authentication and role routing | Sign in with each role fixture and request protected routes directly. | Approved synthetic Staff, Treasurer and Admin accounts. | Each role reaches its intended pages; out-of-scope access is denied. | Automated PHPUnit | MIXED: role/dashboard-related cases fail or error in the full suite. |
| 2. | Member application and Admin decision | Register a synthetic Staff account, process the application as Admin and inspect role/status. | Pending synthetic member and array mailer. | Decision persists, role remains Staff and the applicant receives the expected state. | Automated PHPUnit | MIXED: registration tests error; Admin member-filter test fails. |
| 3. | Activity submission and approval lifecycle | Submit as Staff, review as Treasurer, then make the final decision as Admin. | Synthetic activity and role fixtures. | Status transitions enforce Staff -> Treasurer -> Admin. | Automated PHPUnit | FAIL: legacy role/workflow cases fail; code review also flags Admin verification access. |
| 4. | Activity registration and capacity | Register and cancel a Staff participant; inspect capacity and calendar/list views. | Approved synthetic activity. | Registration status and capacity display match saved records. | Automated PHPUnit | MIXED: approved-calendar test fails; aggregate results do not isolate other cases. |
| 5. | QR generation and attendance | Generate a QR during an active event; scan as a registered Staff member and test duplicate/manual attendance. | Event in progress and registered test participant. | Only eligible participants are recorded once with an audit timestamp. | Automated PHPUnit | FAIL/ERROR: attendance tests do not pass; live QR scan not performed. |
| 6. | Activity evidence and attendance reporting | Upload post-event evidence and export activity attendance/report data. | Completed synthetic activity and image fixtures. | Evidence ownership and report totals match saved participants and attendance. | Automated PHPUnit | MIXED: activity upload test uses an obsolete Admin role; case-level export result not isolated. |
| 7. | Fee submission and Treasurer review | Select fee periods, submit proof, review as Treasurer and inspect bill allocation/receipt. | Synthetic bills and test proof file. | Payment transitions persist; receipt is available only after approval. | Automated PHPUnit | MIXED: payment form assertions fail; proof upload/resubmission tests error. |
| 8. | Expense claim two-stage approval | Submit as Staff; verify/reject as Treasurer; finalize only after verification as Admin. | Synthetic claim, receipt and test balance. | Role stages, transaction, notification and audit state agree. | Automated PHPUnit | MIXED: new two-stage end-to-end case passes; legacy chairman cases fail and upload tests error. |
| 9. | Donation two-stage processing | Submit as Staff; set a support limit as Treasurer; make final decision as Admin. | Synthetic donation and isolated balance. | Admin decision follows Treasurer support and respects limits/balance. | Automated PHPUnit | NOT COVERED: no donation feature test exists in the current repository suite. |
| 10. | PoliMart listing and buyer checkout | Create an Admin listing; submit a buyer order and inspect stock reservation and buyer linkage. | Synthetic listing, stock and buyer/guest account. | Order is linked where authenticated, stock is reserved and payment remains pending until verified. | Automated PHPUnit | PARTIAL: feature suite runs; no case-level pass/fail is exported for this workflow. |
| 11. | PoliMart payment and order lifecycle | Submit payment proof; review as Admin; exercise cancellation, expiry and completion. | Synthetic order and payment proof. | Only confirmed payments become paid; cancelled/expired stock is restored once. | Automated PHPUnit | MIXED: buyer-review eligibility test fails; other case results are not isolated. |
| 12. | Buyer history and post-sale actions | Inspect My Purchases/guest tracking, favorites, reports and eligible buyer reviews. | Synthetic buyers and completed order. | Users see only their own orders and only eligible buyers can review. | Automated PHPUnit | MIXED: focused suite includes these paths; aggregate result is not case-isolated. |
| 13. | Notifications and audit trail | Trigger representative role events and inspect in-app notifications and audit entries. | Synthetic events and array mailer. | Actor, action and status agree; saved notification is distinguished from external delivery. | Automated PHPUnit | MIXED: legacy chairman notification test fails; aggregate results include passing cases. |
| 14. | Full automated suite execution | Run `php artisan test --compact` with the PHPUnit configuration. | Local project checkout; SQLite in-memory test database. | Capture accurate test, assertion, pass, fail and error counts. | Automated PHPUnit | FAIL: 116 tests; 84 passed, 25 failed, 7 errors; 553 assertions. |
| 15. | Focused automated suite execution | Run the activity/attendance/payment/PoliMart/fee/finance/claim/donation/notification filter. | Local project checkout; SQLite in-memory test database. | Capture focused feature results; do not add these overlapping results to the full-suite total. | Automated PHPUnit | FAIL: 68 tests; 48 passed, 15 failed, 5 errors; 330 assertions. |
| 16. | Activity Treasurer-only verification authorization | After adding the regression test, assert that Admin direct verification requests return 403. | Current workflow requires Treasurer verification before Admin approval. | Admin cannot perform the Treasurer step. | Automated PHPUnit | NOT PASS: current route allows Admin; regression test/fix still required. |

Execution note: record the command, case result and evidence for each run. The aggregate results above are reported as they were produced by PHPUnit; no per-case PASS is inferred when the test output did not isolate it.

- 3. User Acceptance Testing - Staff

Use an approved synthetic Staff account on the test site. Complete each workflow from entry to saved result. Verify permitted actions and direct URL access. Record Pass or Fail only after observing the final persisted state.

| USER ACCEPTANCE TESTING (UAT) - STAFF |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| No. | Test Case Name | Acceptance Requirement | Test Result |  | Tester | Comments |
|  |  |  | Pass | Fail |  |  |
| 1 | Staff sign-in and access scope | Sign in to the approved Staff account, open the dashboard, and try direct Admin, Treasurer and seller-setup routes. |  |  |  |  |
| 2 | Activity submission and participation | Submit a test activity; after approval, register, open the scan page, scan the active QR during the event and view own attendance. |  |  |  |  |
| 3 | Fee payment and receipt | Choose a fee period, upload a valid test proof, check the pending result and view the receipt after Treasurer approval. |  |  |  |  |
| 4 | Claims and donations | Submit a claim and a donation request with test evidence; view the status after each Treasurer/Admin decision. |  |  |  |  |
| 5 | PoliMart buyer journey | Search and favorite a listing, complete checkout, submit test payment and verify My Purchases or guest order tracking. |  |  |  |  |

4. User Acceptance Testing - Treasurer

| USER ACCEPTANCE TESTING (UAT) - TREASURER |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| No. | Test Case Name | Acceptance Requirement | Test Result |  | Tester | Comments |
|  |  |  | Pass | Fail |  |  |
| 1 | Treasurer sign-in and scope | Sign in and verify finance/activity review pages are available while Admin-only user, setting and final-approval actions are denied. |  |  |  |  |
| 2 | Activity review and QR | Verify or reject a pending activity; confirm Admin final approval is required. Generate QR only while an approved activity is in progress. |  |  |  |  |
| 3 | Fee and payment evidence review | Filter pending fee submissions, inspect evidence, approve or reject with a reason and confirm bill allocation/receipt behavior. |  |  |  |  |
| 4 | Claim and donation first-stage review | Verify/reject a Staff claim and set/reject a donation support limit; confirm neither action completes the Admin decision step. |  |  |  |  |
| 5 | Finance and attendance reports | Review transaction totals and export permitted financial/attendance reports; compare sample totals with source records. |  |  |  |  |

5. User Acceptance Testing - Admin

| USER ACCEPTANCE TESTING (UAT) - ADMIN |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| No. | Test Case Name | Acceptance Requirement | Test Result |  | Tester | Comments |
|  |  |  | Pass | Fail |  |  |
| 1 | Admin sign-in and user administration | Review pending membership, approve/reject a synthetic applicant and confirm role assignment and status. |  |  |  |  |
| 2 | Activity final approval and role boundary | Approve/reject only a Treasurer-verified activity; try the Treasurer verify endpoint directly and confirm access is denied. |  |  |  |  |
| 3 | Finance final approval | Approve/reject only a Treasurer-verified claim; finalize a donation within the Treasurer limit and verify transaction/audit outcome. |  |  |  |  |
| 4 | PoliMart administration | Create/edit listing and seller payment details; review orders, payment proof, refunds and reported listings. |  |  |  |  |
| 5 | Notifications, reports and audit | Open Admin reports and audit history; compare actor, status, totals and notification links to synthetic test events. |  |  |  |  |
| 6 | System settings and recovery controls | Review settings/backup screens on test data and confirm protected actions require Admin. |  |  |  |  |

6. Supplementary User Acceptance Testing - Guest and Cross-Role

| SUPPLEMENTARY USER ACCEPTANCE TESTING (UAT) - GUEST AND CROSS-ROLE |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| No. | Test Case Name | Acceptance Requirement | Test Result |  | Tester | Comments |
|  |  |  | Pass | Fail |  |  |
| 1 | Guest public browsing and activity registration | Browse public activity details and register a test guest using the supported guest flow. |  |  |  |  |
| 2 | Guest PoliMart checkout and tracking | Place a synthetic guest order, retain its tracking reference/email and reopen the order status page. |  |  |  |  |
| 3 | Unauthenticated and cross-account privacy | Try protected pages and another test user’s private proof/order URL without the correct account. |  |  |  |  |
| 4 | Notification and email delivery | Trigger test notifications with the configured test mail transport; distinguish saved notifications from actual external delivery. |  |  |  |  |
| 5 | Browser/device behavior | Test responsive pages, activity QR camera permissions, file upload, refresh and recovery on supported devices. |  |  |  |  |

Use test accounts and data only. Leave Pass, Fail, Tester and Comments blank until a human tester performs the scenario. Record screenshots or test IDs as evidence where appropriate.