- PoliStaff Test Plan and Execution Record

Execution date: 6 October 2026. Unit suite: 10 tests and 29 assertions passed, including 9 PoliStaff business-rule tests and the framework ExampleTest. Feature integration suite: 118 tests and 704 assertions passed. Full automated suite: 129 tests and 735 assertions passed, with 0 failures and 0 errors. The focused and full runs were executed sequentially to avoid shared temporary-storage interference.

Runs use PHPUnit with an in-memory SQLite database and the array mailer; production records were not changed. Every automated ITP case listed below has a corresponding passing feature or unit test. The published-site smoke check was read-only; device-camera QR scanning and human acceptance remain for UAT.

The automated UTP and ITP execution results are recorded against the tests run on 6 October 2026. UAT execution fields remain blank for completion by human testers using the printed scenarios. The scheduled activity was not in progress during live checking, so physical camera-based QR scanning remains for UAT.

| UNIT TESTING PLAN (UTP) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| No. | Test Case Name | Test Procedure | Pre- condition | Expected Result | Tester | Result (Pass / Failure) |
| 1. | Unit suite execution baseline | Run `php artisan test tests/Unit`. | PHPUnit test configuration; SQLite in memory. | All implemented isolated business-rule tests pass. | Automated PHPUnit | PASS: 10 tests, 29 assertions; 9 PoliStaff rule tests plus ExampleTest. |
| 2. | Role helper behavior | Check exact and multi-role matching through `User::hasRole`. | Synthetic User model instances. | Only an explicitly matching role is accepted. | Automated PHPUnit | PASS: 1 test. |
| 3. | Notification email preference | Check category preference mapping and default behavior through `User::wantsEmail`. | Synthetic User model instances. | Each category uses its own preference; unknown categories follow the default rule. | Automated PHPUnit | PASS: 1 test. |
| 4. | Activity registration window | Check inclusive opening/closing boundaries, before opening and a non-approved status. | Synthetic Activity model; frozen test time. | Registration is open only for an approved activity inside its configured window. | Automated PHPUnit | PASS: 2 tests. |
| 5. | Activity QR attendance window | Check approved status, QR token requirement and active-event time boundaries. | Synthetic Activity model; frozen test time. | Attendance is open only with an active QR during an approved activity. | Automated PHPUnit | PASS: 1 test. |
| 6. | Activity completion time rule | Check completion at end time and fallback to start time when no end time is set. | Synthetic Activity model; frozen test time. | Activity completion follows the configured end time or documented fallback. | Automated PHPUnit | PASS: 1 test. |
| 7. | Fee bill remaining balance | Check partially paid, paid and overpaid bills through `remainingAmount`. | Synthetic MemberFeeBill model instances. | Remaining balance never becomes negative. | Automated PHPUnit | PASS: 1 test. |
| 8. | Claim verification and approval policy | Check that Treasurer verifies pending claims and Admin approves only verified claims. | Synthetic User and ExpenseClaim model instances. | Role and claim status must both match the review stage. | Automated PHPUnit | PASS: 1 test. |
| 9. | Claim rejection stage policy | Check Treasurer and Admin rejection permissions at their respective claim states. | Synthetic User and ExpenseClaim model instances. | Only the reviewer for the current stage can reject the claim. | Automated PHPUnit | PASS: 1 test. |

Execution note: the Unit suite contains 9 PoliStaff-specific tests covering role helpers, notification preferences, activity time rules, fee balances and claim policies. Integration cases use synthetic records and fake storage/mail. Physical camera scanning, real external email delivery and live payment are outside automated ITP evidence and should be recorded in UAT.

- Integration Testing Plan (ITP)

This section covers interactions across PoliStaff pages, roles, services and persisted data. Run the cases with synthetic fixtures and the isolated PHPUnit database. Live delivery, device camera access, QR scanning and production payment flows require separate UAT evidence.

Open finding from code review: the activity verification route still allows Admin although the workflow assigns that step to Treasurer. An automated regression test must confirm that Admin receives 403 after the authorization guard is fixed.

| INTEGRATION TESTING PLAN (ITP) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| No. | Test Case Name | Test Procedure | Pre- condition | Expected Result | Tester | Result (Pass / Failure) |
| 1. | Authentication and role routing | Sign in with each role fixture and request protected routes directly. | Approved synthetic Staff, Treasurer and Admin accounts. | Each role reaches its intended pages; out-of-scope access is denied. | Automated PHPUnit | PASS: role dashboards, protected-route access and cross-account restrictions passed in the feature suite. |
| 2. | Member application and Admin decision | Register a synthetic Staff account, process the application as Admin and inspect role/status. | Pending synthetic member and array mailer. | Decision persists, role remains Staff and the applicant receives the expected state. | Automated PHPUnit | PASS: Staff application, Admin approval/rejection and resubmission cases passed. |
| 3. | Activity submission and approval lifecycle | Submit as Staff, review as Treasurer, then make the final decision as Admin. | Synthetic activity and role fixtures. | Status transitions enforce Staff -> Treasurer -> Admin. | Automated PHPUnit | PASS: Staff activity submission, Treasurer-only verification and Admin final approval cases passed. |
| 4. | Activity registration and capacity | Register and cancel a Staff participant; inspect capacity and calendar/list views. | Approved synthetic activity. | Registration status and capacity display match saved records. | Automated PHPUnit | PASS: activity registration/capacity, cancellation and waitlist-promotion cases passed. |
| 5. | QR generation and attendance | Generate a QR token during an active event; submit the token as a registered Staff member; verify duplicate/unauthorized rejection and management manual attendance. | Event in progress and registered test participant. | Eligible registered Staff attendance is recorded once; token and manual attendance routes persist expected records. | Automated PHPUnit; physical camera check is UAT. | PASS: QR token generation, eligible scan and manual attendance cases passed; camera-device check is reserved for UAT. |
| 6. | Activity evidence and attendance reporting | Upload post-event evidence and export activity attendance/report data. | Completed synthetic activity and image fixtures. | Evidence ownership and report totals match saved participants and attendance. | Automated PHPUnit | PASS: activity evidence upload/replacement and attendance report/export cases passed. |
| 7. | Fee submission and Treasurer review | Select fee periods, submit proof, review as Treasurer and inspect bill allocation/receipt. | Synthetic bills and test proof file. | Payment transitions persist; receipt is available only after approval. | Automated PHPUnit | PASS: fee proof submission, Treasurer review, allocation and receipt-related feature cases passed. |
| 8. | Expense claim two-stage approval | Submit as Staff; verify/reject as Treasurer; finalize only after verification as Admin. | Synthetic claim, receipt and test balance. | Role stages, transaction, notification and audit state agree. | Automated PHPUnit | PASS: Staff-Treasurer-Admin claim lifecycle, rejection and transaction cases passed. |
| 9. | Donation two-stage processing | Submit as Staff; set a support limit as Treasurer; make final decision as Admin. | Synthetic donation and isolated balance. | Admin decision follows Treasurer support and respects limits/balance. | Automated PHPUnit | PASS: donation submission, Treasurer limit, Admin decision, role boundary, limit and balance checks passed. |
| 10. | PoliMart listing and buyer checkout | Create an Admin listing; submit a buyer order and inspect stock reservation and buyer linkage. | Synthetic listing, stock and buyer/guest account. | Order is linked where authenticated, stock is reserved and payment remains pending until verified. | Automated PHPUnit | PASS: Admin listing setup and buyer checkout, stock reservation and buyer linkage cases passed. |
| 11. | PoliMart payment and order lifecycle | Submit payment proof; review as Admin; exercise cancellation, expiry and completion. | Synthetic order and payment proof. | Only confirmed payments become paid; cancelled/expired stock is restored once. | Automated PHPUnit | PASS: payment proof, rejection/resubmission, confirmation, completion, cancellation/refund and expiry cases passed. |
| 12. | Buyer history and post-sale actions | Inspect My Purchases/guest tracking, favorites, reports and eligible buyer reviews. | Synthetic buyers and completed order. | Users see only their own orders and only eligible buyers can review. | Automated PHPUnit | PASS: buyer order history, signed guest tracking, favorites, reports and review eligibility cases passed. |
| 13. | Notifications and audit trail | Trigger representative role events and inspect in-app notifications and audit entries. | Synthetic events and array mailer. | Actor, action and status agree; saved notification is distinguished from external delivery. | Automated PHPUnit | PASS: representative in-app notification, mail-fake and audit-trail feature cases passed. |
| 14. | Full automated suite execution | Run `php artisan test --compact` with the PHPUnit configuration. | Local project checkout; SQLite in-memory test database. | Capture accurate test, assertion, pass, fail and error counts. | Automated PHPUnit | PASS: 129 tests; 129 passed; 735 assertions; 0 failures; 0 errors. |
| 15. | Feature integration suite execution | Run `php artisan test --compact tests/Feature/PoliBestFeatureTest.php` after targeted integration cases. | Local checkout; isolated PHPUnit SQLite database; fake mail/storage. | All integration feature cases pass; record test/assertion totals and zero failures/errors. | Automated PHPUnit | PASS: `php artisan test --compact tests/Feature/PoliBestFeatureTest.php`; 118 tests; 118 passed; 704 assertions; 0 failures; 0 errors. |
| 16. | Activity Treasurer-only verification authorization | After adding the regression test, assert that Admin direct verification requests return 403. | Current workflow requires Treasurer verification before Admin approval. | Admin cannot perform the Treasurer step. | Automated PHPUnit + route review 6 Oct 2026 | PASS: regression case confirms Admin verification is forbidden and Treasurer verification remains available. |

Execution note: record the command, case result and evidence for each run. The aggregate results above are reported as they were produced by PHPUnit; no per-case PASS is inferred when the test output did not isolate it.

- 3. User Acceptance Testing - Staff

Use an approved synthetic Staff account on the test site. Complete each workflow from entry to saved result. Verify permitted actions and direct URL access. Record Pass or Fail only after observing the final persisted state.

| USER ACCEPTANCE TESTING (UAT) - STAFF |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| No. | Test Case Name | Acceptance Requirement | Test Result |  | Tester | Comments |
|  |  |  | Pass | Fail |  |  |
| 1 | Staff sign-in and access scope | Sign in to the approved Staff account, open the dashboard, and try direct Admin, Treasurer and seller-setup routes. |  |  |  |  |
| 2 | Activity submission and participation | Submit a test activity; after approval, register, open the scan page, scan the active QR during the event and view own attendance. |  |  |  |  |
| 3 | Fee payment and receipt | Choose a fee period, upload a valid test proof, check the pending result and view the receipt after Treasurer approval. |  |  |  |  |
| 4 | Claims and donations | Submit a claim and a donation request with test evidence; view the status after each Treasurer/Admin decision. |  |  |  |  |
| 5 | PoliMart buyer journey | Search and favorite a listing, complete checkout, submit test payment and verify My Purchases or guest order tracking. |  |  |  |  |

4. User Acceptance Testing - Treasurer

| USER ACCEPTANCE TESTING (UAT) - TREASURER |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| No. | Test Case Name | Acceptance Requirement | Test Result |  | Tester | Comments |
|  |  |  | Pass | Fail |  |  |
| 1 | Treasurer sign-in and scope | Sign in and verify finance/activity review pages are available while Admin-only user, setting and final-approval actions are denied. |  |  |  |  |
| 2 | Activity review and QR | Verify or reject a pending activity; confirm Admin final approval is required. Generate QR only while an approved activity is in progress. |  |  |  |  |
| 3 | Fee and payment evidence review | Filter pending fee submissions, inspect evidence, approve or reject with a reason and confirm bill allocation/receipt behavior. |  |  |  |  |
| 4 | Claim and donation first-stage review | Verify/reject a Staff claim and set/reject a donation support limit; confirm neither action completes the Admin decision step. |  |  |  |  |
| 5 | Finance and attendance reports | Review transaction totals and export permitted financial/attendance reports; compare sample totals with source records. |  |  |  |  |

5. User Acceptance Testing - Admin

| USER ACCEPTANCE TESTING (UAT) - ADMIN |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| No. | Test Case Name | Acceptance Requirement | Test Result |  | Tester | Comments |
|  |  |  | Pass | Fail |  |  |
| 1 | Admin sign-in and user administration | Review pending membership, approve/reject a synthetic applicant and confirm role assignment and status. |  |  |  |  |
| 2 | Activity final approval and role boundary | Approve/reject only a Treasurer-verified activity; try the Treasurer verify endpoint directly and confirm access is denied. |  |  |  |  |
| 3 | Finance final approval | Approve/reject only a Treasurer-verified claim; finalize a donation within the Treasurer limit and verify transaction/audit outcome. |  |  |  |  |
| 4 | PoliMart administration | Create/edit listing and seller payment details; review orders, payment proof, refunds and reported listings. |  |  |  |  |
| 5 | Notifications, reports and audit | Open Admin reports and audit history; compare actor, status, totals and notification links to synthetic test events. |  |  |  |  |
| 6 | System settings and recovery controls | Review settings/backup screens on test data and confirm protected actions require Admin. |  |  |  |  |

6. Supplementary User Acceptance Testing - Guest and Cross-Role

| SUPPLEMENTARY USER ACCEPTANCE TESTING (UAT) - GUEST AND CROSS-ROLE |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| No. | Test Case Name | Acceptance Requirement | Test Result |  | Tester | Comments |
|  |  |  | Pass | Fail |  |  |
| 1 | Guest public browsing and activity registration | Browse public activity details and register a test guest using the supported guest flow. |  |  |  |  |
| 2 | Guest PoliMart checkout and tracking | Place a synthetic guest order, retain its tracking reference/email and reopen the order status page. |  |  |  |  |
| 3 | Unauthenticated and cross-account privacy | Try protected pages and another test user’s private proof/order URL without the correct account. |  |  |  |  |
| 4 | Notification and email delivery | Trigger test notifications with the configured test mail transport; distinguish saved notifications from actual external delivery. |  |  |  |  |
| 5 | Browser/device behavior | Test responsive pages, activity QR camera permissions, file upload, refresh and recovery on supported devices. |  |  |  |  |

Use test accounts and data only. Leave Pass, Fail, Tester and Comments blank until a human tester performs the scenario. Record screenshots or test IDs as evidence where appropriate.